REPOTALK

Complete Build & Career Roadmap

Chat with Any GitHub Repository — From Fresher to Industry

| Target Role Full Stack + AI/ML | Target Company Product Startups | Total Duration 10–12 Weeks | Phases 4 Phases |
| --- | --- | --- | --- |

# 1. Why RepoTalk — The Recruiter's Perspective

Before writing a single line of code, you need to understand WHY this project works for getting hired. Here is the exact mental model of a startup recruiter reviewing your profile.

| What Recruiter Looks For | What Most Freshers Do | What RepoTalk Shows |
| --- | --- | --- |
| Solves a real problem | Todo app, weather app, clones | Developer pain point — codebase understanding |
| AI/ML + Full Stack combo | CRUD app with some ML separately | RAG pipeline fully integrated with UI |
| System design thinking | No architecture, just code | Ingestion → Embedding → Retrieval → LLM → UI |
| Shipped product | Local project, no deployment | Live URL, real users, real usage metrics |
| Can read & write production code | Simple scripts | AST parsing, vector DBs, API design |

💡 The One Sentence You Want a Recruiter to Say:

"This fresher built something I would actually use."

That is the exact sentence that triggers an interview call. RepoTalk does that because

every recruiter has a GitHub repo they struggle to understand. You just solved their pain.

# 2. Full System Architecture

This is the complete technical architecture you will build. Understand every layer before writing code.

## 2.1  The RAG Pipeline — Core Engine

RAG = Retrieval Augmented Generation. Instead of sending the entire codebase to the LLM (expensive, slow, inaccurate), you retrieve only the most relevant code chunks and send those. Here is the full flow:

| Stage | What Happens |
| --- | --- |
| 1. Ingestion | Clone the GitHub repo → walk all files → filter by language |
| 2. Chunking | Split each file into overlapping chunks (500 tokens, 50 overlap) |
| 3. AST Parsing | Use Tree-sitter to extract function names, class names, imports per file |
| 4. Embedding | Send each chunk + its metadata to an Embedding API → get a vector (1536 numbers) |
| 5. Storing | Store all vectors + metadata in a Vector DB (Qdrant) |
| 6. Querying | User asks a question → embed the question → find top-K similar vectors |
| 7. Grounding | Inject the retrieved code chunks as context into the LLM prompt |
| 8. Generation | LLM generates an answer grounded only in the retrieved code |
| 9. Citation | Response includes: file path + line numbers for every claim made |
| 10. Evaluation | RAGAS framework scores the response for faithfulness and relevance |

## 2.2  The Evaluation Layer — RAGAS

RAGAS (Retrieval Augmented Generation Assessment) is the industry-standard framework to automatically evaluate if your RAG pipeline is producing correct, grounded answers. This is what makes your project stand out.

| RAGAS Metric | What It Measures | Target Score |
| --- | --- | --- |
| Faithfulness | Is the answer grounded in the retrieved context? No hallucination. | > 0.85 |
| Answer Relevancy | Does the answer actually address the question asked? | > 0.80 |
| Context Precision | Are the retrieved chunks actually useful for the question? | > 0.75 |
| Context Recall | Did retrieval find all the relevant code chunks? | > 0.70 |
| Answer Correctness | Is the answer factually correct vs a ground truth? | > 0.80 |

📌 How to Use RAGAS in Your Project:

Install: pip install ragas

Create a test dataset: 20 questions about a sample repo + expected answers

After each answer, run RAGAS scores and display them in your UI

Show a live 'Answer Quality Score' badge next to every response

This single feature makes 90% of interviewers say 'wow' — nobody else does this

## 2.3  Complete Tech Stack

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind + shadcn/ui | Industry standard, SSR, fast, recruiter-recognized |
| Code Editor | Monaco Editor (VS Code's engine) | Shows the referenced file inline in the UI |
| Backend | FastAPI (Python) | Best for AI/ML — async, typed, production-grade |
| Embeddings | OpenAI text-embedding-3-small | Best quality-to-cost ratio, 1536 dimensions |
| Vector DB | Qdrant (self-hosted + cloud tier) | Open source, shows infra thinking, free tier |
| AST Parsing | Tree-sitter | Supports 40+ languages, extract symbols from code |
| LLM | Claude API (claude-sonnet-4) | Best long-context code understanding available |
| Evaluation | RAGAS | Industry-standard RAG evaluation framework |
| Auth | Clerk | Production-grade auth in 10 minutes, JWT tokens |
| Database | PostgreSQL + Prisma ORM | Chat history, user sessions, repo metadata |
| Cache | Redis | Cache embeddings and query results for speed |
| Deploy Frontend | Vercel | Auto-deploy from GitHub, free tier, fast CDN |
| Deploy Backend | Railway or Render | Free tier, supports Python, Docker-ready |
| Vector DB Host | Qdrant Cloud (free tier) | 1GB free, no infra maintenance for demo |
| CI/CD | GitHub Actions | Auto-test and auto-deploy on every push |
| Monitoring | Langfuse (open source) | Trace every LLM call, cost tracking, eval dashboard |

# 3. Phase-by-Phase Build Roadmap

| Phase 1 | Foundation & Core RAG Pipeline | Weeks 1–3 |
| --- | --- | --- |

Goal: Working backend that can ingest a repo and answer questions with grounded citations.

### Week 1 — Environment Setup & Repo Ingestion

- Create GitHub OAuth App → get Client ID and Client Secret

- Set up FastAPI project structure with proper folder layout

- Implement /ingest endpoint: accepts GitHub URL, clones repo to temp folder

- Write file walker: recursively read files, skip node_modules / .git / binaries

- Implement language detection: map file extensions to language names

- Chunking function: split files into 500-token chunks with 50-token overlap

- Set up Qdrant locally via Docker: docker pull qdrant/qdrant

- Test ingestion with a small public repo (e.g., github.com/fastapi/fastapi)

### Week 2 — Embeddings, Vector Storage & Basic Query

- Integrate OpenAI Embeddings API: send each chunk, store the 1536-dim vector

- Design Qdrant collection schema: payload = {file_path, start_line, end_line, language, chunk_text}

- Build /query endpoint: embed the user question → Qdrant similarity search → top-5 chunks

- Write the grounding prompt: system prompt that forces the LLM to answer only from context

- Integrate Claude API: send question + top-5 retrieved chunks → get grounded answer

- Implement citation extraction: parse response to link claims to file:line references

- Test end-to-end: ingest a repo → ask 'where is authentication handled?' → get cited answer

### Week 3 — AST Parsing & Metadata Enrichment

- Install Tree-sitter and language grammars (Python, JS, TS, Java, Go)

- AST walker: extract all function names, class names, imports from each file

- Enrich Qdrant payload with AST metadata: function_names, class_names, imports

- Implement Hybrid Search: combine vector similarity + keyword match on function names

- Add a /symbols endpoint: given a function name → return its file and line number

- Test: ask 'What does the authenticate() function do?' → should find it via AST metadata

✅ Phase 1 Checkpoint:

You can ingest any public GitHub repo via URL

You can ask questions and get answers with file:line citations

Function and class names are searchable via AST metadata

All of this runs locally on your machine

| Phase 2 | Frontend, Chat History & Evaluation | Weeks 4–6 |
| --- | --- | --- |

Goal: Full product UI with persistent chat history, code viewer, and RAGAS evaluation scores.

### Week 4 — Next.js Frontend

- Initialize Next.js 14 project with Tailwind CSS and shadcn/ui components

- Build Landing Page: hero section, feature list, 'Try with your repo' CTA button

- Build Repo Input Page: text field for GitHub URL + language filter checkboxes

- Integrate Clerk Auth: users must be logged in to ingest repos

- Build Chat Page layout: sidebar (repo file tree) + main chat area + code panel

- Implement Monaco Editor panel: clicking a citation opens the file at that line

- Connect frontend to FastAPI backend via Axios with JWT auth headers

- Add streaming responses: use Server-Sent Events so answers stream word by word

### Week 5 — Persistent Chat History

- Set up PostgreSQL on Railway (free tier) + connect with Prisma ORM

- Schema design: User → Sessions → Messages (role, content, citations, timestamps)

- Create API endpoints: POST /session, GET /sessions, POST /message, GET /messages/{session_id}

- Frontend: sidebar shows list of all past conversations per repo

- Frontend: clicking a past session loads that conversation with full context

- Implement session naming: auto-name sessions by first question asked

- Add search within chat history: search past questions across all sessions

- Implement message bookmarking: users can star important answers for quick access

### Week 6 — RAGAS Evaluation Layer

- Install RAGAS: pip install ragas datasets

- Build evaluation wrapper: after every answer, async run RAGAS scoring in background

- Store RAGAS scores in PostgreSQL alongside each message

- Frontend: show Answer Quality badge on each response (green >0.8, yellow 0.6-0.8, red <0.6)

- Build Evaluation Dashboard page: charts showing average faithfulness, relevancy over time

- Create a test dataset: 20 sample Q&A pairs for a popular open-source repo

- Run offline evaluation: generate RAGAS report, include it in your README

- Add an Evaluation API endpoint: /evaluate returns scores for any question-answer pair

✅ Phase 2 Checkpoint:

Full working UI deployed on Vercel

Chat history persists across sessions and is searchable

Every answer shows a live quality score via RAGAS

Monaco Editor shows referenced code inline

Share this link with 5 friends and collect real usage

| Phase 3 | Advanced Intelligence Features | Weeks 7–9 |
| --- | --- | --- |

Goal: Features that separate RepoTalk from all existing tools. This is where it becomes interview gold.

### Week 7 — Repo Persona & Onboarding Generator

- Repo Profiler: on ingestion, analyze patterns — dominant language, frameworks used, folder structure, naming conventions

- Generate a 'Repo Identity Card': stack, architecture style, code conventions, key contributors

- Onboarding Guide Generator: auto-generate a 'Getting Started' doc from the repo's structure and README

- Architecture Diagram: auto-generate a text-based architecture overview using repo analysis

- Show the Repo Identity Card on the chat sidebar — context for every conversation

### Week 8 — Change Impact Analysis & PR Summarizer

- GitHub Webhooks: listen for push events on connected repos

- Diff Analyzer: when a commit arrives, identify which chunks changed and re-index them

- Impact Analysis: given a changed function, query the graph to find all functions that call it

- PR Summarizer endpoint: given a PR URL, fetch the diff and generate a plain-English summary

- Frontend: show a 'What changed?' panel for recent commits with impact warnings

### Week 9 — Multi-Turn Context & Follow-Up Memory

- Implement conversation memory: last 6 messages are included in every new LLM call

- Coreference resolution: if user says 'it' or 'that function', resolve to the previously discussed entity

- Context-aware retrieval: weight vector search towards files mentioned in recent messages

- Follow-up question suggestions: after each answer, suggest 3 related follow-up questions

- Add a 'Summarize this session' button: generates a bullet-point summary of what was discussed

✅ Phase 3 Checkpoint:

Repo gets a Persona: stack, style, conventions auto-detected

Auto-generated onboarding guide from any repo

PRs can be summarized in plain English

Conversations have full memory — no losing context mid-discussion

Aim for 50+ users by end of this phase

| Phase 4 | Production Polish, Metrics & Job-Ready Presentation | Weeks 10–12 |
| --- | --- | --- |

Goal: Make the project look and feel like a real funded startup product, not a side project.

### Week 10 — Security, Performance & Monitoring

- Add rate limiting on all API endpoints: max 20 requests/minute per user using slowapi

- Implement secret scanning: warn if repo contains hardcoded API keys or passwords

- Add Redis caching: cache embedding results so same repo does not get re-embedded

- Set up Langfuse: trace every LLM call, log token usage, latency, cost per query

- Implement structured logging: every request logs user_id, repo, query, response_time

- Add health check endpoints: /health, /metrics for uptime monitoring

### Week 11 — GitHub Actions CI/CD & Docker

- Write Dockerfile for the FastAPI backend: multi-stage build, non-root user

- Write docker-compose.yml: backend + Qdrant + Redis + PostgreSQL all in one command

- GitHub Actions pipeline: on push to main → run tests → build Docker image → deploy to Railway

- Write pytest test suite: test ingestion, embedding, retrieval, and citation extraction

- Code coverage: aim for 70%+ coverage on core pipeline functions

- Add pre-commit hooks: Black formatter, isort, flake8 for Python; ESLint for TypeScript

### Week 12 — Presentation & Career Assets

- README.md: add a GIF demo at the top, architecture diagram, one-click deploy button

- Record a 3-minute Loom demo video: ingest a real repo, ask 5 different questions live

- Write a dev.to article: 'How I built a RAG pipeline that chats with GitHub repos'

- Post a LinkedIn case study: what you built, what you learned, link to live demo

- Add usage metrics to your README: 'X repos indexed, Y queries answered, Z active users'

- Craft your interview story: 30-second pitch, technical deep-dive version, and STAR format answers

✅ Phase 4 Checkpoint:

Live deployment with CI/CD pipeline from GitHub

Docker Compose runs entire stack in one command

Monitoring dashboard showing cost and quality over time

Professional README with demo GIF and architecture diagram

LinkedIn post published + dev.to article live

You are now ready to apply — and inbound will start coming to you

# 4. Recruiter-Facing Assets Checklist

These are the exact things a startup recruiter checks — in order. Do not skip any of these.

| Asset | What the Recruiter Looks For |
| --- | --- |
| GitHub Repo | Clean commits, proper README, no junk files, real architecture |
| README.md | Demo GIF at top, one-liner description, tech stack badges, setup instructions |
| Live Demo URL | Works without login first try, fast response, professional UI |
| Architecture Diagram | Shows you think in systems, not just code |
| RAGAS Evaluation Report | Shows you know how to measure AI quality — very rare for freshers |
| Commit History | Consistent daily/weekly commits — shows discipline and real work |
| Test Coverage | At least basic tests — shows you write production-quality code |
| Docker + CI/CD | Shows you understand deployment — huge differentiator |
| Usage Metrics | Any real users or queries = proof the product works in the wild |
| LinkedIn Post | Inbound from recruiters who saw your build process |
| Technical Article | Shows communication skill — engineers who write get hired faster |

# 5. Interview Talking Points

The way you talk about your project in interviews is as important as the project itself. Here are exact scripts for different scenarios.

## 5.1  The 30-Second Pitch

Use this when asked: 'Tell me about yourself' or 'What have you built?'

"I built RepoTalk — a developer tool that lets you have a natural language conversation with any

GitHub repository. It uses a RAG pipeline with AST-aware chunking, vector embeddings, and the

Claude API to give you grounded answers with file and line number citations. I also integrated RAGAS

for automated answer quality evaluation. It is live, has real users, and has processed over X queries."

## 5.2  The Technical Deep-Dive

When asked 'How does it work under the hood?', walk through this exact flow:

- Ingestion: clone the repo, walk all files, parse ASTs with Tree-sitter to extract symbols

- Chunking: split into 500-token overlapping chunks, metadata tagged with file path and line numbers

- Embedding: OpenAI text-embedding-3-small API, 1536-dimensional vectors stored in Qdrant

- Retrieval: hybrid search combining vector cosine similarity and BM25 keyword matching

- Grounding: retrieved chunks injected into a structured prompt that constrains the LLM

- Generation: Claude API generates the response with inline citations to source files

- Evaluation: RAGAS scores every response for faithfulness and relevance asynchronously

## 5.3  Common Interview Questions & Answers

| Interview Question | Your Answer Direction |
| --- | --- |
| Why RAG over fine-tuning? | Fine-tuning bakes knowledge into the model statically. RAG retrieves live from the repo, so it is always up to date and far cheaper. Fine-tuning a code model costs thousands of dollars. |
| How do you handle hallucinations? | Two layers: first, the grounding prompt instructs the LLM to answer ONLY from the context. Second, RAGAS faithfulness score flags any answer that strays from the retrieved content. |
| How does your chunking strategy work? | 500-token chunks with 50-token overlap to avoid losing context at boundaries. Chunks are also split at natural code boundaries like function endings, not mid-function. |
| What is your biggest technical challenge? | Context window management. Long functions do not fit in one chunk, and related code is often spread across files. Solved with AST metadata that links related symbols across chunks. |
| How would you scale this to millions of users? | Horizontal scaling of FastAPI workers, Qdrant's distributed mode, async job queue for ingestion using Celery + Redis, CDN caching for static assets. |
| How do you measure the quality of answers? | RAGAS metrics: faithfulness (is the answer grounded?), answer relevancy (does it address the question?), context precision (are the retrieved chunks relevant?). All logged to a dashboard. |

# 6. Learning Resources — Curated by Topic

Every resource below is free and directly applicable to building RepoTalk. Study these in order.

## 6.1  RAG Fundamentals

| Resource | Link / Where to Find |
| --- | --- |
| LangChain RAG Tutorial (Official) | python.langchain.com/docs/tutorials/rag |
| LlamaIndex Getting Started | docs.llamaindex.ai — read the RAG section |
| Deeplearning.ai: Building RAG Agents | learn.deeplearning.ai — search 'RAG' |
| RAGAS Documentation | docs.ragas.io — read the metrics reference |
| YouTube: Andrej Karpathy on RAG | Search 'Karpathy RAG' on YouTube |
| Paper: RAGAS Evaluation Framework | Search 'RAGAS arxiv' on arxiv.org |

## 6.2  Vector Databases

| Resource | Link / Where to Find |
| --- | --- |
| Qdrant Documentation | qdrant.tech/documentation — quickstart guide |
| Qdrant: Vector Search 101 (Blog) | qdrant.tech/articles — search '101' |
| YouTube: Vector Databases Explained | Search 'Qdrant tutorial' on YouTube |

## 6.3  FastAPI Backend

| Resource | Link / Where to Find |
| --- | --- |
| FastAPI Official Tutorial | fastapi.tiangolo.com/tutorial — complete guide |
| FastAPI + PostgreSQL Full Course | Search 'FastAPI SQLAlchemy tutorial' on YouTube |
| Async Python for FastAPI | Search 'Python asyncio tutorial' on Real Python |

## 6.4  Next.js Frontend

| Resource | Link / Where to Find |
| --- | --- |
| Next.js Official Tutorial | nextjs.org/learn — complete app router tutorial |
| shadcn/ui Documentation | ui.shadcn.com — component reference |
| Clerk Auth Quickstart | clerk.com/docs/quickstarts/nextjs |
| Monaco Editor React Integration | Search 'monaco-react npm' on npmjs.com |

## 6.5  AST Parsing

| Resource | Link / Where to Find |
| --- | --- |
| Tree-sitter Official Docs | tree-sitter.github.io — getting started |
| py-tree-sitter Python Bindings | Search 'py-tree-sitter' on PyPI |
| YouTube: Tree-sitter Tutorial | Search 'tree-sitter Python tutorial' on YouTube |
| AST Explorer (interactive) | astexplorer.net — paste code, see the AST live |

## 6.6  LLM APIs & Prompting

| Resource | Link / Where to Find |
| --- | --- |
| Anthropic Claude API Docs | docs.anthropic.com — Messages API reference |
| Prompt Engineering Guide | promptingguide.ai — free, comprehensive |
| Anthropic Prompt Engineering Docs | docs.anthropic.com/en/docs/build-with-claude/prompt-engineering |
| Deeplearning.ai: ChatGPT Prompt Eng. | learn.deeplearning.ai — search 'prompt engineering' |

## 6.7  DevOps & Deployment

| Resource | Link / Where to Find |
| --- | --- |
| Docker Getting Started (Official) | docs.docker.com/get-started |
| GitHub Actions Docs | docs.github.com/en/actions — quickstart |
| Railway Deployment Guide | docs.railway.app — deploy Python |
| Vercel Next.js Deploy Guide | vercel.com/docs/frameworks/nextjs |
| Langfuse Observability Docs | langfuse.com/docs — quickstart with Python |

# 7. Week-by-Week Calendar

Use this as your daily execution plan. Check off each item as you complete it.

| Week | Primary Focus | Deliverable by End of Week |
| --- | --- | --- |
| Week 1 | Env Setup + Repo Ingestion | FastAPI running, can clone + chunk any GitHub repo |
| Week 2 | Embeddings + Basic Q&A | End-to-end: URL in → question in → cited answer out |
| Week 3 | AST Parsing + Hybrid Search | Function names searchable, hybrid search working |
| Week 4 | Next.js UI + Auth | Working frontend deployed on Vercel with Clerk auth |
| Week 5 | Chat History + DB | Persistent sessions, past conversations visible in sidebar |
| Week 6 | RAGAS Evaluation | Quality badge on every answer, evaluation dashboard live |
| Week 7 | Repo Persona + Onboarding | Auto-generated onboarding guide for any repo |
| Week 8 | PR Summarizer + Webhooks | Paste a GitHub PR URL → get a plain-English summary |
| Week 9 | Multi-Turn Memory | Conversations remember context across messages |
| Week 10 | Security + Monitoring | Langfuse dashboard live, rate limiting, secret scanner |
| Week 11 | Docker + CI/CD | GitHub Actions auto-deploys, docker-compose works locally |
| Week 12 | Polish + Career Assets | README demo GIF, LinkedIn post, dev.to article published |

# 8. Exact Resume Bullets to Use

Copy these directly onto your resume. They use the Impact + Action + Metric format that recruiters are trained to look for.

Project: RepoTalk — AI-Powered Codebase Assistant

• Built a RAG-based developer tool using FastAPI, Claude API, and Qdrant that enables natural language querying of GitHub repositories with file:line source citations

• Implemented AST-aware chunking using Tree-sitter across 5+ languages, improving retrieval precision by reducing irrelevant chunk retrieval by ~30% vs naive chunking

• Integrated RAGAS evaluation framework to automatically score answer faithfulness and relevancy; average faithfulness score of 0.87 across 500+ test queries

• Built persistent chat history with session management, bookmarking, and full-text search across conversation history using PostgreSQL and Prisma

• Deployed on Vercel + Railway with GitHub Actions CI/CD pipeline; Docker Compose enables single-command local setup; monitored with Langfuse observability

• Onboarded 50+ developers across beta testing; system processed 1,000+ codebase queries with average response latency of <3 seconds

# 9. Final Note — The Mindset That Gets You Hired

Most freshers ask: 'What project should I build to get a job?' The right question is: 'What problem can I solve well enough that companies want to hire the person who built this?' RepoTalk, built properly, answers the right question. Ship it. Get real users. Write about it. The job will follow.